# ShopSense: Multi-Vendor E-Commerce Analytics Platform

## Comprehensive Student Project Brief

Base Stack (Recommended for Beginners):

- Backend: Python with FastAPI

- Database: PostgreSQL (or SQLite for local prototyping) with SQLAlchemy

- Data Processing: Pandas

- Containerization: Docker (Basic Dockerfile)

Advanced Stack (Recommended for Advanced Students):

- Backend Architecture: Microservices or Event-Driven Architecture

- Traditional Machine Learning: Scikit-Learn, MLflow for model tracking

- Latest AI & GenAI: LLMs (OpenAI API, Google Gemini, or local models via Ollama), LangChain/LlamaIndex, Vector Databases (Pinecone, ChromaDB, or pgvector)

- Caching & Async: Redis, Celery (for background tasks)

- DevOps: GitHub Actions (CI/CD), Docker Compose, Cloud Deployment (AWS/GCP)

## 📅 Milestone Breakdown

The project is divided into four milestones over 8 weeks. Each milestone has Base Requirements (must be completed by everyone) and Advanced Optional Features (for those who want to push their skills to the next level).

### Milestone 1: Marketplace Foundation & Vendor Analytics (Weeks 1–2)

Objective: Set up the core database architecture and basic vendor management workflows.

✅ Base Requirements:

- Design and implement the database schema (Vendors, Products, Transactions, Customers).

- Create REST APIs for Vendor Registration and Profile Management.

- Build basic endpoints to aggregate total sales and revenue by vendor.

- Write basic validation for data inputs.

🚀 Advanced / Optional Features:

- Authentication & Authorization: Implement JWT-based authentication with Role-Based Access Control (Admin vs. Vendor).

- AI-Powered Product Descriptions (GenAI): Integrate an LLM API (like OpenAI or Gemini) to automatically generate SEO-optimized product descriptions and tags when a vendor uploads a new product.

- Image Recognition: Use a Vision model API to automatically categorize and tag product images upon upload.

### Milestone 2: Inventory Intelligence & Customer Analytics (Weeks 3–4)

Objective: Introduce analytics, forecasting, and customer behavior insights.

✅ Base Requirements:

- Implement inventory tracking APIs (current stock levels, low-stock alerts).

- Create simple SQL-based customer segmentation (e.g., grouping customers by total spent).

- Build a basic rule-based recommendation system (e.g., "Top selling products in this category").

- Validate analytical outputs against historical data.

🚀 Advanced / Optional Features:

- Machine Learning Forecasting: Train a time-series forecasting model (e.g., ARIMA or Prophet) to predict future inventory needs based on historical sales.

- LLM Sentiment Analysis: Build a pipeline that uses an LLM to analyze customer product reviews, extracting a sentiment score and summarizing the top pros and cons for the vendor.

- Vector Search Recommendations: Instead of basic collaborative filtering, generate vector embeddings for products and user behavior, storing them in a Vector DB (like pgvector) to provide highly contextual semantic search and recommendations.

### Milestone 3: Advanced APIs & Reporting (Weeks 5–6)

Objective: Build out the reporting infrastructure and BI (Business Intelligence) capabilities.

✅ Base Requirements:

- Expose analytics endpoints that format data specifically for frontend charts/graphs.

- Implement benchmarking metrics (comparing a vendor's performance to the marketplace average).

- Provide basic data export functionality (e.g., exporting a simple CSV report).

🚀 Advanced / Optional Features:

- Real-Time Dashboards: Implement WebSockets in FastAPI to push real-time sales notifications to the dashboard.

- RAG-Powered AI Shopping Assistant: Implement Retrieval-Augmented Generation (RAG) using LangChain/LlamaIndex. Create a chatbot API where customers can ask natural language questions (e.g., "What's the best laptop for video editing under $1000?") and the AI responds accurately based on the platform's actual product catalog.

- AI Data Analyst: Allow vendors to ask natural language questions about their sales data (e.g., "Why did my sales drop last week?") by using an LLM to generate SQL queries on the fly (Text-to-SQL).

### Milestone 4: Optimization, Testing & Deployment (Weeks 7–8)

Objective: Ensure the platform is production-ready, performant, and well-documented.

✅ Base Requirements:

- Package the application using Docker (create a working Dockerfile).

- Write comprehensive API documentation (FastAPI generates Swagger UI automatically—make sure your endpoints have clear descriptions and schemas).

- Write basic unit tests for your most important APIs.

🚀 Advanced / Optional Features:

- CI/CD Pipelines: Set up GitHub Actions to automatically run your tests and linter whenever code is pushed.

- AI Agent Workflow: Implement an autonomous AI agent (using libraries like LangGraph or AutoGen) that runs a weekly analysis on a vendor's store and proactively emails them strategic advice (e.g., "You should discount product X because inventory is high and demand is dropping").

- Cloud Deployment: Deploy the Dockerized application and PostgreSQL database to a cloud provider (e.g., AWS EC2/RDS, Render, or Heroku).

## 🎯 Evaluation Rubric

Your project will be evaluated based on the following criteria:

1. Functionality (40%): Does the platform meet the base requirements? Do the APIs return the expected results?

2. Code Quality & Architecture (20%): Is the code modular, readable, and properly structured? Are database relationships modeled correctly?

3. Analytics & AI Implementation (20%): Are the analytical outputs sound? For advanced students, is the AI integration reliable, properly prompted, and providing tangible value?

4. Documentation & Deployment (20%): Is the API well-documented? Can the application be easily spun up using Docker?

Note: Implementing Advanced/Optional features will contribute to extra credit and demonstrate a higher level of mastery.

Good luck, and have fun building ShopSense! If you get stuck, Inform me immediately consult the documentation, talk to your peers, and don't hesitate to reach out for guidance.